KubeNexus

MCP Server for Kubernetes

| Phases 1–4 COMPLETE | Phase 5 IN PROGRESS |
| --- | --- |

Version 2.0  |  May 2026

Platform Engineering  |  Internal

# 1. Programme status summary

This document is Version 2.0 of the KubeNexus project plan, updated to reflect actual implementation state as of May 2026. Phases 1 through 4 are complete and the server is running in a working configuration. Phase 5 — GA readiness — is the active workstream.

| Current state at a glance |  |
| --- | --- |
| Tools delivered | 14 MCP tools across 5 domains (12 core + 2 multi-cluster discovery) |
| Transport | Streamable HTTP (Phase 1–3) + Stdio (Phase 4 / Claude Desktop) |
| Auth | OIDC via Entra ID — validated on every request. DISABLE_AUTH for local dev |
| Role model | 5-tier hierarchy: developer → team-lead → release-manager → sre → platform-engineer |
| Audit logging | Structured JSON per invocation — timestamp, user OID, tool, args, cluster, status |
| Multi-cluster | Azure Key Vault credential store with 5-min TTL cache. list_clusters + get_cluster_info |
| Agent integration | Claude Desktop (stdio) connected. All 14 tools usable via natural language today |
| Infrastructure | Kubernetes manifests, 4 ADRs, test script, audit.log — all in repository |
| Phase 5 remaining | Production hardening, SLOs, org rollout, Prism Agent connection, runbooks |

# 2. Delivered tool inventory

All 14 tools are implemented, tested, and reachable from Claude Desktop. The table below captures the full inventory with domain, description, and minimum caller role required.

| Tool name | Domain | What it does | Min. role |
| --- | --- | --- | --- |
| list_pods | Workload visibility | All pods in a namespace with name, status, IP | developer |
| get_pod_logs | Workload visibility | Last N lines of a pod's logs | developer |
| describe_deployment | Workload visibility | Full deployment spec, replica count and conditions | developer |
| list_nodes | Workload visibility | All nodes with Ready status and instance type | developer |
| scale_deployment | Deployment operations | Scale replicas — dry-run safe by default | release-manager |
| restart_pod | Deployment operations | Delete a pod to trigger ReplicaSet restart — dry-run by default | release-manager |
| get_configmap | Config & policy | Read key-value data from a named ConfigMap | team-lead |
| describe_namespace_quota | Config & policy | Resource quota hard limits vs current usage | team-lead |
| list_events | Config & policy | Last 50 events (Normal + Warning) in a namespace | team-lead |
| get_hpa_status | Observability | HPA current vs desired replicas and metric conditions | sre |
| list_warning_events | Observability | Warning-only events for incident triage | sre |
| get_node_pressure | Observability | Memory, disk, and PID pressure conditions per node | sre |
| list_clusters | Multi-cluster | All registered clusters from Key Vault index | developer |
| get_cluster_info | Multi-cluster | Node count, kubelet version, OS, architecture per cluster | developer |

All 12 core tools accept an optional cluster parameter that routes the call to any registered cluster. This was added in Phase 3 without breaking Phase 1 tool signatures.

# 3. Phase completion detail

| Phase 1 — Core server, single cluster | COMPLETE | Duration: 4 weeks Output: 12 tools working on AKS via Claude |
| --- | --- | --- |

Phase 1 delivered the foundation: a working MCP server on Streamable HTTP transport with all four core tool domains implemented and validated against a live Kubernetes cluster.

- Workload visibility: list_pods, get_pod_logs, describe_deployment, list_nodes

- Deployment operations: scale_deployment (dry-run default), restart_pod (dry-run default)

- Config and policy: get_configmap, describe_namespace_quota, list_events

- Observability bridging: get_hpa_status, list_warning_events, get_node_pressure

- Tool descriptions written and validated — Claude selects correct tools without hints

- End-to-end test script (test-mcp.ts) covering all 12 tools

| Phase 2 — Security hardening | COMPLETE | Duration: 3 weeks Output: Auth, RBAC, audit log, secrets store |
| --- | --- | --- |

Phase 2 replaced placeholder security with production-grade controls. No new tools were added — the scope was exclusively hardening.

- OIDC authentication (src/auth.ts): every request validated against Entra ID JWKS endpoint. Short-lived JWTs required. DISABLE_AUTH=true for local dev.

- Tool-level RBAC (src/roles.ts): 5-tier role hierarchy enforced before any tool executes. Roles extracted from Entra ID token claims (roles[]).

- User context propagation (src/context.ts): AsyncLocalStorage carries authenticated identity through the full async call chain — no manual threading.

- Audit logging (src/audit.ts): structured JSON record on every invocation capturing timestamp, user OID, tool name, arguments, cluster, status, and error if any.

- Audit routing: stderr + file in stdio mode. stdout + file in HTTP mode. audit.log written locally.

| Phase 3 — Multi-cluster and multi-cloud | COMPLETE | Duration: 5 weeks Output: Key Vault store, 3 clouds, 2 discovery tools |
| --- | --- | --- |

Phase 3 extended KubeNexus from a single cluster to a dynamic multi-cluster fleet backed by Azure Key Vault.

- Dynamic credential store (src/cluster-store.ts): kubeconfig-{clusterName} secrets fetched from Azure Key Vault via Workload Identity. 5-minute in-memory TTL cache per cluster minimises Key Vault API calls.

- Cluster registry: kubenexus-cluster-index secret in Key Vault stores the list of registered clusters with name, cloud, and region.

- cluster parameter added to all 12 existing tools — backward compatible, defaults to the local cluster in dev mode.

- list_clusters: returns all registered clusters from the Key Vault index.

- get_cluster_info: returns node count, kubelet version, OS image, and architecture per cluster.

- Dev mode: DISABLE_AUTH=true + KUBECONFIG path bypasses Key Vault and uses local kubeconfig.

| Phase 4 — Agent integration (Claude Desktop) | COMPLETE | Duration: 4 weeks Output: Stdio transport, Claude Desktop connected |
| --- | --- | --- |

Phase 4 delivered the stdio transport entry point that allows Claude Desktop to spawn KubeNexus as a child process and use all 14 tools via natural language.

- Stdio server (src/stdio.ts): StdioServerTransport from MCP SDK. All 14 tools available. Audit logs redirected to stderr (stdout reserved for MCP JSON-RPC).

- Claude Desktop config registered — engineers can connect by adding the mcpServers entry to claude_desktop_config.json.

- Validated natural language patterns: all seven representative query types confirmed working end-to-end.

- Kubernetes manifests committed to kubernetes/ directory covering AKS deployment, namespace, and Key Vault CSI configuration.

- ADR-001 through ADR-004 committed to docs/adrs/ — tool taxonomy, IDP integration, role model, and multi-cluster credential management.

# 4. Delivered role model

The 5-tier role hierarchy is live and enforced on every tool call. Roles are read from the roles[] claim in the Entra ID JWT. Each tier inherits all access from the tier below it.

| Role | Tool access |
| --- | --- |
| developer | list_pods, get_pod_logs, describe_deployment, list_nodes, list_clusters, get_cluster_info |
| team-lead | All developer tools + get_configmap, describe_namespace_quota, list_events |
| release-manager | All team-lead tools + scale_deployment, restart_pod |
| sre | All release-manager tools + get_hpa_status, list_warning_events, get_node_pressure |
| platform-engineer | All 14 tools — full access across all clusters |

# 5. Phase 5 — GA readiness (active workstream)

| Phase 5 — GA readiness | IN PROGRESS | Duration: 6 weeks (target: end June 2026) Output: Org-wide rollout, SLOs live, Prism Agent connected |
| --- | --- | --- |

Phase 5 is the active workstream. All technical capability exists — the remaining work is hardening, observability, documentation, and enablement to make it safe and productive for the wider organisation to use.

### 5.1  Production hardening

- Replace any remaining environment-variable secrets with Azure Key Vault CSI volumes.

- Add NetworkPolicy to the platform-mcp namespace: deny all ingress except approved internal CIDR and Istio sidecar.

- Configure Horizontal Pod Autoscaler — KubeNexus should scale under sustained developer load without manual intervention.

- Enable Istio mTLS between KubeNexus pods and the cluster API server.

- Conduct internal security review: OPA policy coverage, token validation edge cases, credential rotation under load.

### 5.2  Observability and SLOs

- Define and instrument three SLOs: availability 99.5% monthly, p95 tool call latency under 2 seconds, audit log delivery within 30 seconds.

- Set up Azure Monitor alerts: unavailability, elevated error rate, auth failure spike, unusual tool call volume.

- Route audit.log to Log Analytics workspace — replace local file as the system of record.

- Build a simple Grafana or Workbook dashboard: tool call volume by tool name, by role, by cluster.

### 5.3  Prism Agent integration

- Register KubeNexus as an MCP server in the Prism Agent tool registry.

- Define and test three composed scenarios: anomaly detection → cluster state query → diagnosis chain.

- Validate multi-server agent chains: Prism Agent Azure tools + KubeNexus tools in the same session.

- Document the integration pattern for the AI platform team.

### 5.4  Documentation and enablement

- Developer quick-start guide: how to connect via Claude Desktop, what tools are available, seven example queries.

- Platform operator runbook: deployment steps, credential rotation procedure, upgrade path, incident response.

- ADR-005: Stdio vs HTTP transport selection rationale for future integrations.

- Record a 15-minute internal demo video for teams that cannot attend the live session.

### 5.5  Beta programme and GA

- Invite ten volunteer teams to the beta. Each team nominates one engineer to test and provide feedback.

- Run the beta for two weeks. Collect: tool errors, missing tools, confusing tool descriptions, role mismatches.

- Address beta feedback — tool description improvements cost nothing and significantly improve agent accuracy.

- Deliver 30-minute all-engineering launch session: live demo, Q&A, rollout timeline.

- Open GA: all engineering teams can connect. SLOs go live. Alert runbook active.

# 6. Milestone schedule — updated

| Week | Phase | Milestone | Status | Owner |
| --- | --- | --- | --- | --- |
| W2 | Phase 0 | ADRs signed off, tool taxonomy agreed | COMPLETE | Platform Lead |
| W6 | Phase 1 | Core server working on AKS, validated via Claude | COMPLETE | Platform Eng. |
| W9 | Phase 2 | Auth, OPA, audit log, secrets store in place | COMPLETE | Platform + Sec. |
| W14 | Phase 3 | Three clouds connected, multi-cluster tool calls working | COMPLETE | Platform + Cloud |
| W18 | Phase 4 | Claude Desktop connected, all 14 tools usable via natural language | COMPLETE | Full team |
| W20 | Phase 5 | Production hardening complete, security review passed | IN PROGRESS | Platform + Sec. |
| W21 | Phase 5 | SLOs defined, alerting live, audit log in Log Analytics | UPCOMING | Platform Lead |
| W22 | Phase 5 | Prism Agent integration validated | UPCOMING | Platform + AI |
| W23 | Phase 5 | Beta programme live — 10 pilot teams connected | UPCOMING | Platform Lead |
| W24 | Phase 5 | GA — all-engineering launch, SLOs active, runbooks published | UPCOMING | Platform Lead |

# 7. Remaining risks (Phase 5)

Risks from the original plan that have been retired are not listed here. The following risks are live for Phase 5.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Prism Agent integration takes longer than estimated | Medium | Medium | Begin integration work immediately — do not wait for Phase 5 hardening to complete. Prism Agent team to confirm availability this week. |
| Beta feedback reveals tool description gaps | High | Low | Tool descriptions are easy to iterate. Schedule a dedicated two-hour session after week 1 of the beta to process all feedback before GA. |
| SLO targets too aggressive for current cluster setup | Low | Medium | Run a load test before publishing SLOs. Adjust the p95 latency target if Key Vault credential fetch adds material latency at scale. |
| NetworkPolicy locks out legitimate callers | Medium | High | Test NetworkPolicy in staging with all known caller CIDRs before applying to production. Include CI/CD pipeline egress IPs in the allowed list. |
| Log Analytics quota exceeded by audit volume | Low | Low | Estimate daily ingestion volume before routing audit.log to Log Analytics. Set a daily cap with an alert at 80% to avoid silent data loss. |

# 8. Feature roadmap — beyond v1

The v1 tool set (14 tools) covers observation and safe-write operations. The gap is creation, structural configuration, administration, and GitOps awareness — the capabilities that allow developers to self-serve the full lifecycle of their workloads without platform team involvement. This section defines every planned new tool across seven capability layers, organised into three delivery releases.

| Release summary |  |
| --- | --- |
| v1.1 (target: Q3 2026) | Workload creation, config management, job control — the highest-impact self-service tools. ~14 new tools. |
| v1.2 (target: Q4 2026) | Service and network management, resource intelligence, cluster administration. ~12 new tools. |
| v2.0 (target: Q1 2027) | GitOps integration (ArgoCD / Flux), advanced administration, cross-cluster diffing. ~10 new tools. |

## 8.1  Layer 1 — Workload creation and lifecycle  [v1.1]

The most impactful missing capability. Developers constantly need to spin up new workloads — preview environments, test deployments, feature branch namespaces. Today that means writing YAML or copying a Helm chart and waiting for a review. KubeNexus can enforce org conventions (labels, resource limits, probes) at tool level, making self-serve creation safer than ad-hoc YAML.

| create_deployment |  |
| --- | --- |
| Purpose | Create a new Deployment with org-compliant defaults enforced. The tool injects required labels (team, environment, managed-by), sets a default liveness probe if none provided, and rejects images without a pinned tag (no 'latest' allowed). |
| Key inputs | namespace, deploymentName, image (must be pinned tag), replicas, containerPort, cpuRequest, memoryRequest, cpuLimit, memoryLimit, team label, environment label |
| Key output | Confirmation with full deployment name, namespace, image digest pulled, replica count, and a warning if resource limits are within 20% of namespace quota ceiling. |
| Dry-run | Default true. Returns what would be created without applying. Dry-run output shows the full YAML that would be submitted to the API server. |
| Min. role | release-manager |
| Governance | Blocks creation if namespace quota is exceeded. Blocks 'latest' image tags. Enforces minimum resource request (100m CPU, 128Mi memory). All violations returned as structured errors, not silent rejections. |

| delete_deployment |  |
| --- | --- |
| Purpose | Remove a Deployment and its associated ReplicaSets. Critical for preview environment teardown and cleaning up stale feature-branch deployments. |
| Key inputs | namespace, deploymentName, dryRun (default true), cascade (default true — also deletes ReplicaSets and Pods) |
| Key output | Confirmation with list of all resources deleted (Deployment, N ReplicaSets, N Pods). In dry-run: full list of what would be deleted. |
| Min. role | release-manager — production namespace requires platform-engineer role override |
| Governance | Blocks deletion in namespaces tagged environment=production unless the caller has platform-engineer role. Always requires explicit dryRun: false — no silent destructive actions. |

| create_namespace |  |
| --- | --- |
| Purpose | Self-serve namespace provisioning with org-standard labels applied automatically. Eliminates the most common platform team ticket — new namespace requests — which currently average 1-2 per team per month. |
| Key inputs | namespaceName, team, costCentre, environment (dev/staging/prod), quotaProfile (small/medium/large — maps to predefined ResourceQuota templates) |
| Key output | Namespace created with labels applied, ResourceQuota attached from profile, default NetworkPolicy (deny-all-ingress) applied, LimitRange set. Returns full summary of applied configuration. |
| Min. role | team-lead — the requesting team lead provisions for their own team. platform-engineer for production namespaces. |
| Governance | Namespace name must match org pattern: {team}-{environment}-{purpose}. Quota profile is mandatory — no namespace is created without a resource boundary. Blocked if org-level namespace count ceiling is reached. |

| create_horizontal_pod_autoscaler |  |
| --- | --- |
| Purpose | Attach an HPA to an existing deployment. Developers want autoscaling but frequently produce invalid HPA YAML. This tool accepts plain parameters and creates a correctly formed HPA, preventing the most common autoscaling misconfigurations. |
| Key inputs | namespace, deploymentName, minReplicas, maxReplicas, targetCPUPercent, targetMemoryPercent (optional), scaleDownStabilisationSeconds (default 300) |
| Key output | HPA created. Returns current replica count, configured thresholds, and a warning if minReplicas is set below 2 (single-replica deployments have no rolling-update safety margin). |
| Min. role | release-manager |
| Governance | Blocks if Metrics Server is not running in the cluster (HPA would be created but never function). Blocks maxReplicas above namespace quota ceiling. Warns if targetCPUPercent is below 30% (thrashing risk). |

## 8.2  Layer 2 — Configuration management  [v1.1]

Today KubeNexus can read ConfigMaps but cannot create or modify them. For a developer trying to change a feature flag or an environment variable without triggering a full redeployment, that is a hard blocker. Secret creation is equally important — teams currently store secrets in plain ConfigMaps because they do not know how to create a Kubernetes Secret correctly.

| create_configmap |  |
| --- | --- |
| Purpose | Create a new ConfigMap from a set of key-value pairs. Eliminates the need to write or copy YAML for a config object. |
| Key inputs | namespace, configMapName, data (key-value object) |
| Key output | ConfigMap created. Returns all keys created and a warning if any deployment in the namespace mounts this ConfigMap name (config won't hot-reload without a pod restart). |
| Min. role | team-lead |

| update_configmap |  |
| --- | --- |
| Purpose | Patch one or more keys in an existing ConfigMap without touching the rest. The most common operation: change a single feature flag value without re-specifying the entire config object. |
| Key inputs | namespace, configMapName, patch (key-value pairs to set or overwrite — existing keys not in patch are untouched) |
| Key output | Returns the full updated ConfigMap data. Warns if any running pod mounts this ConfigMap — the developer must restart affected pods for the change to take effect (or call restart_pod). |
| Min. role | team-lead |

| create_secret |  |
| --- | --- |
| Purpose | Create a Kubernetes Secret from key-value pairs with values base64-encoded automatically. Removes the most common reason teams store credentials in plain ConfigMaps — they do not know how to create a Secret correctly. |
| Key inputs | namespace, secretName, secretType (Opaque / kubernetes.io/tls / kubernetes.io/dockerconfigjson), data (key-value — values accepted as plain text and encoded by the tool) |
| Key output | Secret created. Returns key names only — values are NEVER returned or logged. Audit log records key names and secretType but no secret values. |
| Min. role | sre (Secret creation is sensitive — above team-lead, below platform-engineer) |
| Governance | Values are never echoed in tool output or audit log under any circumstances. Tool refuses to create a Secret whose name matches an existing ConfigMap (prevents silent config-vs-secret confusion). Production namespace requires platform-engineer role. |

| update_secret |  |
| --- | --- |
| Purpose | Patch a specific key in an existing Secret. Used for credential rotation — update one key without recreating the whole Secret or touching other keys. |
| Key inputs | namespace, secretName, patch (key-value — untouched keys remain unchanged) |
| Key output | Returns updated key names only. No values in output or audit log. Returns list of deployments that mount this Secret so the caller knows what needs a restart. |
| Min. role | sre |

## 8.3  Layer 3 — Job and CronJob management  [v1.1]

Jobs and CronJobs are where a significant share of operational pain lives, and they are completely absent from the current tool set. Data pipeline teams, batch processing teams, and scheduled task owners all currently need platform team help for routine operations like triggering a job manually or pausing a CronJob before a maintenance window.

| list_jobs |  |
| --- | --- |
| Purpose | List recent Jobs in a namespace with completion status, duration, failure count, and the CronJob that spawned them (if any). |
| Key inputs | namespace, limitRecent (default 20 — returns the N most recent jobs by creation time) |
| Key output | Array of: jobName, status (Complete / Failed / Active), startTime, completionTime, duration, failureCount, parentCronJob (if applicable). |
| Min. role | developer (read-only) |

| create_job (trigger now) |  |
| --- | --- |
| Purpose | Trigger an ad-hoc Job from an existing CronJob spec immediately, without waiting for the next scheduled time. The developer equivalent of 'run this now'. Invaluable for data pipelines and batch processing teams. |
| Key inputs | namespace, cronJobName (source spec), jobNameSuffix (optional — appended to auto-generated name for traceability), dryRun (default true) |
| Key output | Job created. Returns jobName, podName, and a command the caller can pass to get_pod_logs to watch progress in real time. |
| Min. role | release-manager |
| Governance | Blocks if the same CronJob already has an active Job running (prevents double-execution). Applies the same resource limits as the CronJob spec — cannot be overridden at trigger time. |

| list_cronjobs |  |
| --- | --- |
| Purpose | List all CronJobs in a namespace with their schedule, suspended status, last run time, last run outcome, and next scheduled run. |
| Key inputs | namespace |
| Key output | Array of: cronJobName, schedule (human-readable: 'every day at 02:00 UTC'), suspended, lastRunTime, lastRunStatus, nextRunTime. |
| Min. role | developer (read-only) |

| suspend_cronjob / resume_cronjob |  |
| --- | --- |
| Purpose | Pause a CronJob without deleting it, or resume a previously suspended one. The number of times a platform team has been asked to stop a job from running during a maintenance window justifies this as a standalone tool. |
| Key inputs | namespace, cronJobName |
| Key output | New suspend status, next scheduled run (or 'suspended — no next run' if suspended), and the time the change was made. |
| Min. role | release-manager |

## 8.4  Layer 4 — Service and network management  [v1.2]

Workloads exist in isolation until they can communicate with each other and the outside world. Today KubeNexus can read ingress config but cannot create or modify services or ingress rules. Exposing a new endpoint or adding a service currently requires YAML authoring or a platform team ticket — neither is acceptable for a mature self-serve platform.

| create_service |  |
| --- | --- |
| Purpose | Expose a deployment as a Kubernetes Service. Supports ClusterIP (internal) and LoadBalancer (external). LoadBalancer creation is restricted to approved namespaces — policy enforced at tool level, not just RBAC. |
| Key inputs | namespace, serviceName, deploymentName (selector derived automatically), port, targetPort, protocol (TCP/UDP), serviceType (ClusterIP default / LoadBalancer) |
| Key output | Service created. Returns clusterIP (always), externalIP or pending status (for LoadBalancer), and the DNS name the service is reachable at within the cluster. |
| Min. role | release-manager for ClusterIP. sre for LoadBalancer. |
| Governance | LoadBalancer blocked in namespaces not in the approved-external-exposure list. Blocks duplicate service creation (same deployment already has a service on this port). Returns warning if targetPort does not match any containerPort in the target deployment. |

| update_ingress |  |
| --- | --- |
| Purpose | Modify an existing Ingress rule — add a path, change a hostname, or update the backend service for an existing path. One of the most-ticketed operations on most platform teams today. |
| Key inputs | namespace, ingressName, operation (add-path / update-path / add-host), host, path, backendServiceName, backendServicePort, dryRun (default true) |
| Key output | Full updated Ingress spec showing before and after for the changed rules. In dry-run: shows the diff without applying. |
| Min. role | release-manager |

| create_network_policy |  |
| --- | --- |
| Purpose | Create a NetworkPolicy from a named org-approved template. Does not expose raw NetworkPolicy YAML — the developer picks a template, the tool applies it. Makes network policy adoption practical for teams who find the YAML intimidating. |
| Templates | deny-all-ingress ¦ allow-same-namespace ¦ allow-from-ingress-controller ¦ allow-from-namespace (requires sourceNamespace param) ¦ allow-from-monitoring |
| Key inputs | namespace, policyName, template, podSelector (optional — apply to subset of pods in namespace), sourceNamespace (required for allow-from-namespace template only) |
| Key output | NetworkPolicy created. Returns the full resolved spec so the caller can verify what was applied. Returns warning if deny-all-ingress is applied to a namespace that already has running pods receiving external traffic. |
| Min. role | sre |

## 8.5  Layer 5 — Resource management and intelligence  [v1.2]

Incorrect resource limits are the leading cause of OOMKilling and CPU throttling in most Kubernetes environments. Today developers set limits once at deployment time and rarely revisit them. KubeNexus can close this feedback loop by providing both the tools to adjust limits and the intelligence to know what to set them to.

| set_resource_limits |  |
| --- | --- |
| Purpose | Update the resource requests and limits on a container within a deployment. Closes the feedback loop between get_node_pressure, list_warning_events (OOMKilling events) and the action needed to fix them — without a ticket. |
| Key inputs | namespace, deploymentName, containerName, cpuRequest, cpuLimit, memoryRequest, memoryLimit, dryRun (default true) |
| Key output | Returns before/after resource spec. Warns if new limits exceed namespace quota. Warns if cpuLimit is less than 2x cpuRequest (leaves no headroom for bursts). Triggers a rolling restart automatically if dryRun: false. |
| Min. role | release-manager |

| get_resource_recommendations |  |
| --- | --- |
| Purpose | Read actual CPU and memory usage for a workload from the Metrics Server over a configurable observation window and return recommended resource requests and limits. Not a write operation — purely advisory. Gives developers the data to set limits correctly the first time. |
| Key inputs | namespace, deploymentName, observationWindowHours (default 24). Requires Metrics Server running in the cluster. |
| Key output | Returns: observed p50, p95, p99 CPU and memory usage per container. Recommended cpuRequest (p50), cpuLimit (p99 * 1.5), memoryRequest (p95), memoryLimit (p99 * 1.2). Diff against current limits. One-line summary: 'Current limits are 3x above observed usage — recommended to reduce to save quota headroom.' |
| Min. role | developer (read-only advisory tool) |
| Note | This tool is the AI-agent use case in its clearest form. Prism AI can call get_resource_recommendations, identify over-provisioned workloads across all clusters, and surface a cost-reduction report without human involvement. |

| get_cluster_resource_utilisation |  |
| --- | --- |
| Purpose | Cluster-wide view of CPU and memory utilisation by namespace. Answers 'which team is using the most resources?' — useful for cost allocation, capacity planning, and identifying over-provisioned namespaces for quota right-sizing. |
| Key inputs | cluster (optional — defaults to current cluster), sortBy (cpu-used / memory-used / cpu-requested / memory-requested) |
| Key output | Ranked table per namespace: quotaProfile, cpuRequested, cpuUsed, cpuUtilisation%, memoryRequested, memoryUsed, memoryUtilisation%. Cluster totals at the bottom. Flags namespaces below 20% utilisation as candidates for quota reduction. |
| Min. role | platform-engineer (cross-namespace resource data is sensitive for cost allocation purposes) |

## 8.6  Layer 6 — Cluster administration  [v1.2]

These tools are not for application developers — they are for the platform team to manage clusters through KubeNexus itself, removing the need for direct cluster access for routine operations. In a multi-cloud environment where each cluster requires a different VPN or CLI setup, this is a significant operational benefit. All tools in this layer require platform-engineer role.

| cordon_node / uncordon_node |  |
| --- | --- |
| Purpose | Mark a node as unschedulable (cordon) so no new pods are scheduled onto it, without evicting existing pods. Used before a maintenance window. uncordon reverses this. |
| Key inputs | nodeName, cluster |
| Key output | Node cordoned status, count of currently running pods on the node (for cordon: warns if this is the only node in the cluster), and a reminder to run drain_node before maintenance. |
| Min. role | platform-engineer |

| drain_node |  |
| --- | --- |
| Purpose | Safely evict all pods from a node before maintenance, respecting PodDisruptionBudgets. This is the highest-risk administration tool — it directly affects running workloads. Safety checks run before any eviction begins. |
| Key inputs | nodeName, cluster, gracePeriodSeconds (default 60), ignoreDaemonSets (default true — DaemonSet pods are not evictable), dryRun (default true) |
| Safety checks | (1) Verifies cluster has sufficient remaining capacity to reschedule all evicted pods before starting. (2) Checks all PodDisruptionBudgets — reports any PDB that would be violated. (3) In dry-run: returns full list of pods that would be evicted and their target nodes. |
| Key output | Number of pods evicted, rescheduled status per pod, any PDB violations encountered, duration. If capacity check fails: blocked with clear message showing which pods cannot be rescheduled and why. |
| Min. role | platform-engineer — dry-run available to sre for planning |

| taint_node / remove_taint |  |
| --- | --- |
| Purpose | Add or remove a taint on a node to control workload placement — used for GPU node pools, spot-instance isolation, and dedicated workload tiers. |
| Key inputs | nodeName, cluster, taintKey, taintValue, taintEffect (NoSchedule / PreferNoSchedule / NoExecute) |
| Key output | Updated taint list on the node. For NoExecute: returns list of pods that will be evicted and in how long (based on tolerationSeconds). For remove: returns count of pods now eligible to schedule on the node. |
| Min. role | platform-engineer |

## 8.7  Layer 7 — GitOps and deployment pipeline awareness  [v2.0]

The GitOps layer is the strategic v2.0 investment. If the organisation uses ArgoCD or Flux, KubeNexus can surface GitOps state through MCP tools without any developer needing to access the ArgoCD UI or learn ArgoCD CLI commands. More importantly, it turns agents into deployment-aware actors — Prism AI can detect that a service is out of sync with its Git state and surface that as an actionable signal before it causes an incident.

| get_gitops_app_status |  |
| --- | --- |
| Purpose | Return sync status, health status, and last sync time for a GitOps application (ArgoCD Application or Flux Kustomization). The primary incident-triage tool for GitOps-managed workloads. |
| Key inputs | appName, namespace (ArgoCD: typically argocd), cluster, gitopsEngine (argocd / flux) |
| Key output | syncStatus (Synced / OutOfSync / Unknown), healthStatus (Healthy / Degraded / Progressing / Suspended), lastSyncTime, lastSyncRevision (Git commit SHA), lastSyncMessage, sourceRepoURL, sourcePath, sourceTargetRevision. |
| Min. role | developer (read-only) |

| get_gitops_diff |  |
| --- | --- |
| Purpose | Show the diff between the live cluster state and the desired Git state for an application. The most useful thing to know before triggering a sync — the developer sees exactly what would change before committing to it. |
| Key inputs | appName, namespace, cluster, gitopsEngine |
| Key output | List of resources that differ, showing: resourceKind, resourceName, field, liveValue, desiredValue. Grouped by resource. Surfaces image tag changes prominently — these are the diffs that matter most to developers. |
| Min. role | developer (read-only) |

| sync_gitops_app |  |
| --- | --- |
| Purpose | Trigger a sync for a GitOps application — the 'deploy from Git' operation, replacing manual ArgoCD UI interactions. Dry-run by default shows what would sync before executing. |
| Key inputs | appName, namespace, cluster, gitopsEngine, revision (optional — defaults to tracked branch HEAD), prune (default false — prevents deletion of resources not in Git), dryRun (default true) |
| Key output | Sync initiated (or dry-run result). Returns syncRevision (Git SHA being synced to), list of resources being updated, estimated completion time, and a command to call get_gitops_app_status to monitor progress. |
| Min. role | release-manager |
| Governance | Blocks sync if there is already a sync in progress for this application. Blocks prune: true in production namespace unless platform-engineer role. Audit log captures the Git SHA being deployed — this is the deployment record of truth. |

| compare_clusters |  |
| --- | --- |
| Purpose | Show configuration drift between two clusters (or two namespaces across clusters). The most common use case: verify that staging matches production before a release, or identify why a service behaves differently between environments. |
| Key inputs | sourceCluster, sourceNamespace, targetCluster, targetNamespace, resourceKinds (default: Deployment, Service, ConfigMap, HPA) |
| Key output | Diff report grouped by resource: resources only in source, resources only in target, resources in both with field-level differences (image tags, replica counts, environment variables, resource limits). Summary counts at the top. |
| Min. role | sre |

## 8.8  Full tool inventory — v1 through v2

The table below shows the complete tool set across all releases. v1 tools are delivered. v1.1, v1.2, and v2.0 are planned.

| Tool name | Domain | Min. role | Release | R/W |
| --- | --- | --- | --- | --- |
| list_pods | Workload visibility | developer | v1 | R |
| get_pod_logs | Workload visibility | developer | v1 | R |
| describe_deployment | Workload visibility | developer | v1 | R |
| list_nodes | Workload visibility | developer | v1 | R |
| scale_deployment | Deployment ops | release-manager | v1 | W |
| restart_pod | Deployment ops | release-manager | v1 | W |
| get_configmap | Config & policy | team-lead | v1 | R |
| describe_namespace_quota | Config & policy | team-lead | v1 | R |
| list_events | Config & policy | team-lead | v1 | R |
| get_hpa_status | Observability | sre | v1 | R |
| list_warning_events | Observability | sre | v1 | R |
| get_node_pressure | Observability | sre | v1 | R |
| list_clusters | Multi-cluster | developer | v1 | R |
| get_cluster_info | Multi-cluster | developer | v1 | R |
| create_deployment | Workload creation | release-manager | v1.1 | W |
| delete_deployment | Workload creation | release-manager | v1.1 | W |
| create_namespace | Workload creation | team-lead | v1.1 | W |
| delete_namespace | Workload creation | platform-engineer | v1.1 | W |
| create_horizontal_pod_autoscaler | Workload creation | release-manager | v1.1 | W |
| create_configmap | Config management | team-lead | v1.1 | W |
| update_configmap | Config management | team-lead | v1.1 | W |
| create_secret | Config management | sre | v1.1 | W |
| update_secret | Config management | sre | v1.1 | W |
| list_jobs | Job management | developer | v1.1 | R |
| create_job | Job management | release-manager | v1.1 | W |
| list_cronjobs | Job management | developer | v1.1 | R |
| suspend_cronjob | Job management | release-manager | v1.1 | W |
| resume_cronjob | Job management | release-manager | v1.1 | W |
| create_service | Network management | release-manager | v1.2 | W |
| update_ingress | Network management | release-manager | v1.2 | W |
| create_network_policy | Network management | sre | v1.2 | W |
| set_resource_limits | Resource intelligence | release-manager | v1.2 | W |
| get_resource_recommendations | Resource intelligence | developer | v1.2 | R |
| get_cluster_resource_utilisation | Resource intelligence | platform-engineer | v1.2 | R |
| cordon_node | Cluster admin | platform-engineer | v1.2 | W |
| uncordon_node | Cluster admin | platform-engineer | v1.2 | W |
| drain_node | Cluster admin | platform-engineer | v1.2 | W |
| taint_node | Cluster admin | platform-engineer | v1.2 | W |
| remove_taint | Cluster admin | platform-engineer | v1.2 | W |
| get_gitops_app_status | GitOps | developer | v2.0 | R |
| get_gitops_diff | GitOps | developer | v2.0 | R |
| sync_gitops_app | GitOps | release-manager | v2.0 | W |
| compare_clusters | GitOps / Admin | sre | v2.0 | R |

| Tool count by release |  |
| --- | --- |
| v1 (delivered) | 14 tools — 12 read-only, 2 write (scale, restart) |
| v1.1 (Q3 2026) | 14 new tools — 4 read-only, 10 write |
| v1.2 (Q4 2026) | 11 new tools — 2 read-only, 9 write |
| v2.0 (Q1 2027) | 4 new tools — 3 read-only, 1 write |
| Total at v2.0 | 43 tools — 21 read-only, 22 write |

# 9. Immediate next actions

These actions should be assigned and started this week to keep Phase 5 on track for the June 2026 GA, and to prepare the v1.1 feature scope for planning.

| Action | Owner | By |
| --- | --- | --- |
| Confirm Prism Agent team availability for integration work | Platform Lead | This week |
| Begin NetworkPolicy design — collect all caller CIDR ranges | Platform Eng. | This week |
| Define SLO targets, instrument metrics in Azure Monitor | Platform Eng. | Week 20 |
| Set up Log Analytics workspace and route audit.log | Platform Eng. | Week 20 |
| Security review — schedule date with security team | Platform Lead | Week 20 |
| Draft developer quick-start guide (first version) | Platform Eng. | Week 21 |
| Begin Prism Agent MCP server registration | AI Platform Team | Week 21 |
| Recruit 10 beta teams — send invite to all engineering leads | Platform Lead | Week 22 |
| Configure HPA for KubeNexus deployment | Platform Eng. | Week 22 |
| Load test before SLO publication | Platform Eng. | Week 22 |
| Confirm Metrics Server is running — dependency for v1.2 resource tools | Platform Eng. | Week 22 |
| Kick off v1.1 design sprint — scope 14 new tools, assign leads | Platform Lead | Week 24 (post-GA) |
| Identify pilot teams for create_namespace and create_secret early access | Platform Lead | Week 24 (post-GA) |

Document owner: Platform Engineering. Version 3.0 — May 2026. Questions → platform-engineering channel.